# LabAid InsureTech Platform

## BRD Executive Summary

### Development & Implementation Perspective

Document Version: 1.0

Date: December 19, 2025

Prepared For: Managing Director,  Board of Directors  ,CEO,CTO

Source Documents: BRD V1, BRD V3.7, SRS V3.7, Business Ground Truth

Focus: Application Development & Technical Implementation

## 1. WHAT WE ARE BUILDING

### Platform Overview

A cloud-native, microservices-based digital insurance platform for Bangladesh market enabling:

End-to-end policy lifecycle (discovery → purchase → servicing → claims)

Multi-channel distribution (Mobile app, Web portal, Partner APIs)

Real-time payment processing and reconciliation

Automated claims workflow with fraud detection

Partner ecosystem management

Regulatory compliance (IDRA, BFIU/AML-CFT)

### Market Opportunity

Why Bangladesh, Why Now:

The Problem:

<1% Insurance Penetration - Bangladesh has one of the lowest insurance adoption rates globally

Paper-Heavy, Slow Claims - Traditional insurers take weeks to months for claim settlements

Low Trust & Reach - Legacy systems struggle with last-mile distribution and transparency

The Opportunity:

100%+ Mobile Penetration - Smartphone adoption enables digital-first distribution

MFS Revolution - bKash, Nagad, Rocket make digital payments seamless (80M+ active users)

Untapped Micro-Insurance - Low-income segments (100M+ people) lack affordable protection

Growing Middle Class - Rising disposable income creates demand for life, health, and asset protection

Digital Bangladesh 2.0 - Government push for digitization of financial services

### Business Model

Three Distribution Channels:

1. B2B2C Partnership (70% focus) - Embedded distribution via Meghna, Pragati, Chartered, MetLife

2. Direct B2C (20% focus) - Customer mobile apps and web portal

3. Platform B2B (10% focus) - White-label technology licensing

Revenue Streams (Segment-Specific Models):

| Segment | Revenue Model | Details |
| --- | --- | --- |
| Health | Traditional (Commission) | Commission-based on premium sales |
| Auto | Hybrid | Premium-based + Operational flat fees for services |
| Life | Traditional (Commission + Fee) | Premium commission + Administrative fees |
| P&C | Flat-Fee + Reinsurance | Subscription-based pricing + Risk transfer partnerships |

Additional Revenue Streams:

1. Partner Subscriptions - SaaS licensing fees for white-label platform usage (Future)

2. Analytics & Value-Added Services - Data insights, risk scoring, fraud detection APIs

3. Reinsurance Partnerships - Risk sharing agreements for P&C segment

### Product Portfolio - MD's 4-Segment Strategic Vision

As per Managing Director's directive, we organize our insurance offerings into 4 main business segments with tailored business models:

SEGMENT 1: HEALTH INSURANCE

Business Model: Traditional Insurer + Strong Digital UX

Revenue Model: Commission-based on premiums

Products: Individual Health, Couple Health, Family Health (3-4 members), Micro Health Insurance

Target Market: Mass market, low-income segments, urban & rural

SEGMENT 2: AUTO INSURANCE

Business Model: Hybrid (Traditional Risk + Flat-Fee Operations + AI)

Revenue Model: Premium-based + Operational flat fees

Products: Private Car, Motorcycle, Commercial Vehicle Insurance

Key Features: AI-powered pricing, telematics (M3), usage-based insurance (UBI)

SEGMENT 3: LIFE INSURANCE

Business Model: Traditional with Digital Distribution

Revenue Model: Commission + Administrative Fees

Products: Term Life, Whole Life, Credit/Loan Protection Insurance

Distribution: Partner-led (banks, MFS) + Agent-assisted + Direct online

SEGMENT 4: PROPERTY & CASUALTY (P&C)

Business Model: Flat-Fee + Automation + Reinsurance

Revenue Model: Flat subscription fees + Reinsurance partnerships

Products: Home/Property, Renters, Travel, Pet, Device/Gadget Insurance

Key Features: Flat-fee pricing, 80% automation, white-label for e-commerce

Future Expansion: Agricultural Insurance (Crop, Cattle/Livestock) - Post-M2

### Business Objectives

Short-term (2026)

Launch core InsureTech platform with digital-first experience

Enable digital onboarding, policy purchase and claims processing

Achieve 40,000+ active policies

Complete partner integrations (Meghna, Pragati, Chartered, MetLife - launch partners)

Integrate payment gateways (bKash, Nagad, Rocket)

Achieve Claims Turnaround Time (TAT) <7 days

Customer Acquisition Cost (CAC) <৳500

Mid-term (2027)

Introduce AI-powered underwriting engine

Automate 80% of claims processing

Achieve operational break-even (Q3 2027)

Launch Super-App 2.0 with expanded features

Scale to 200,000+ active policies

Onboard 20+ distribution partners

Reduce Claims TAT to <5 days

Long-term (2028)

Become Top 3 InsureTech platform in Bangladesh

Expand regionally (Nepal, Bhutan, Maldives)

Implement predictive risk scoring and behavioral pricing

Deploy IoT integration (vehicle telematics, health wearables)

Enable partner API marketplace for e-commerce and telcos

Achieve 50+ partner ecosystem (hospitals, e-commerce, MFS, telcos)

Reduce Claims TAT to <48 hours for simple claims

## 2. TECHNICAL ARCHITECTURE

### Architecture Pattern

Vertical Slice Architecture (VSA) with microservices approach:

High cohesion, low coupling

Feature-focused organization (not layered)

Independent deployability per service

### Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend Services | Go, C# .NET 8, Node.js, Python | Multi-language for optimal performance |
| Communication | gRPC (internal), REST (external) | Type-safe, high-performance |
| Data Models | Protocol Buffers | Language-agnostic contracts |
| Databases | PostgreSQL 17, MongoDB, Redis | ACID + NoSQL + Caching |
| Message Queue | Apache Kafka | Event-driven architecture |
| Storage | S3-compatible | Scalable document storage |
| Frontend | React (Web), React Native (Mobile) | Cross-platform consistency |
| Infrastructure | Docker, Kubernetes, AWS/Azure | Cloud-native, auto-scaling |

### Microservices Inventory (14 Services)

| Service | Language | Owner | Responsibility |
| --- | --- | --- | --- |
| Gateway | Go | CTO+Team | API routing, rate limiting |
| Auth Service | Go | CTO | Authentication, JWT |
| Authorization | Go | CTO | RBAC, permissions |
| DBManager | Go | CTO | Database operations |
| Storage Service | Go | CTO | File storage, S3 |
| IoT Broker | Go | CTO | IoT device communication |
| Kafka Service | Go | CTO+Team | Event orchestration |
| Insurance Engine | C# .NET | AGM | Policy lifecycle, underwriting |
| Partner Management | C# .NET | CTO+AGM | Partner/agent management |
| Analytics & Reporting | C# .NET | Senior Dev | BI, compliance reports |
| Payment Service | Node.js | Senior Dev | Payment processing |
| Ticketing Service | Node.js | Node Dev | Customer support |
| AI Engine (Luna) | Python | Python Dev 1 | LLM, fraud detection, Luna AI assistant |
| OCR Service | Python | Python Dev 2 | Document processing |

Note: Luna - Free AI assistant chat developed by LabAid AI team, integrated across all customer touchpoints for 24/7 support.

### Code Reusability

755 hours of production-tested code available:

Gateway, Auth, DBManager, Storage, IoT Broker services

Reduces M1 development effort significantly

## 3. PROJECT TIMELINE & MILESTONES

### Strategic Phased Rollout (MD's 1-Year InsureTech Journey)

PHASE 1: Foundation (0-4 months) - January to April 2026

Business Focus:

✅ Health Insurance as TPA - Launch with traditional model + digital UX

✅ SME Health Products - Group health insurance for small businesses

✅ Provider Network Integration - Onboard hospitals and clinics

Technical Milestones:

M1 (Soft Launch) - March 1, 2026 (60 working days)

- Core platform MVP with health insurance module

- Customer and partner portals

- Payment gateway integration (bKash, Nagad, Rocket)

- Basic claims processing workflow

- Provider network management system

Deliverables:

Health insurance policy purchase flow

TPA claims processing system

SME health package configuration

Provider portal for hospitals

Customer mobile app (iOS + Android)

PHASE 2: Expansion (4-8 months) - May to August 2026

Business Focus:

✅ P&C Products (Travel, Gadget) - Flat-fee model with automation

✅ Agricultural Insurance (Cattle, Crops, Pets) - Reinsurance-backed products

✅ Auto Insurance (Motor) - Hybrid model (traditional + flat-fee + AI)

✅ Platform Enhancement - Advanced payment and claims automation

Technical Milestones:

M2 (Grand Launch) - April 14, 2026 (39 working days)

- Multi-product support (P&C, Agricultural, Auto)

- Advanced analytics and fraud detection

- Partner API marketplace

- Automated underwriting engine

Deliverables:

Travel and gadget insurance instant issuance

Agricultural insurance with IoT sensors support

Motor insurance with quote engine

AI-powered fraud detection (Luna AI integration)

Partner white-label platform

PHASE 3: Maturity (8-12 months) - September 2026 to January 2027

Business Focus:

✅ Life Insurance - Traditional commission + fee model with digital distribution

✅ Micro-Life Products - Low-premium accessible life insurance

✅ Credit-Linked Insurance - Integration with banks and MFIs

Technical Milestones:

M3 (Enhancement) - August 1, 2026 (94 working days)

- Life insurance underwriting automation

- Credit-linked product workflows

- IoT/Telematics integration (usage-based insurance)

- Voice-assisted flows in Bengali

- Predictive analytics and risk scoring

Deliverables:

Life insurance instant underwriting (low-value policies)

Micro-life subscription products

Bank/MFI partnership integration

Telematics for auto insurance

Voice AI assistant (Luna voice)

Advanced predictive risk models

### Implementation Timeline Summary

| Phase | Duration | Start Date | End Date | Key Products | Business Model |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | 0-4 months | Jan 2026 | Apr 2026 | Health, SME Health | TPA + Commission |
| Phase 2 | 4-8 months | May 2026 | Aug 2026 | P&C, Agricultural, Auto | Flat-Fee + Hybrid |
| Phase 3 | 8-12 months | Sep 2026 | Jan 2027 | Life, Micro-Life, Credit-Linked | Commission + Fee |

Total Project Duration: 12 months (January 2026 - January 2027)

Working Days: 193 days across 15 sprints (12-day sprints)

Sprint Allocation: Phase 1 (5 sprints) | Phase 2 (3 sprints) | Phase 3 (7 sprints)

## 4. DEVELOPMENT EFFORT & CAPACITY

### Team Structure (10 Members)

| Role | Count | Allocation |
| --- | --- | --- |
| Backend Developers | 3 | Microservices, APIs, business logic |
| Frontend Developer | 1 | React web portals |
| Mobile Developers | 2 | React Native apps (iOS/Android) |
| DevOps Engineer | 1 | Infrastructure, CI/CD, monitoring |
| QA/Testers | 2 | Testing, automation |
| UI/UX Designer | 1 | Design system, UX flows |

### Effort Estimation Summary

| Phase | Backend | Frontend | Mobile | DevOps | QA | Design | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | 3,582h | 874h | 816h | 624h | 1,027h | 586h | 7,509h |
| M2 | 1,128h | 280h | 280h | 240h | 420h | 120h | 2,468h |
| M3 | 2,400h | 720h | 800h | 480h | 640h | 320h | 5,360h |
| Total | 7,110h | 1,874h | 1,896h | 1,344h | 2,087h | 1,026h | 15,337h |

### Team Capacity Analysis

| Phase | Total Capacity | Effective Hours | Utilization | Buffer |
| --- | --- | --- | --- | --- |
| M1 | 4,800h | 3,912h | 81.5% | Holiday adjusted |
| M2 | 3,120h | 2,541h | 81.4% | Holiday adjusted |
| M3 | 7,520h | 6,128h | 81.5% | Holiday adjusted |
| Total | 15,440h | 12,581h | 81.5% | 18.5% buffer |

Critical Success Factor: Mobile developers reassigned to frontend support after MVP completion (Week 8) adds 240 hours to critical path.

## 5. M1 DELIVERABLES (MARCH 1, 2026)

### Core Services (Must Have)

User Service - Registration, authentication, profile management

Luna AI Assistant - Free AI chat (Bengali/English), 24/7 support, policy guidance (Developed by LabAid AI Team)

Voice Assistant - Voice Assisted workflow for Rural users

Policy Service - Product catalog, purchase flow, renewals

Claim Service - Submission, approval workflow, settlement

Payment Service - MFS integration (bKash, Nagad, Rocket), manual verification

Document Service - Upload, storage, OCR processing

Notification Service - SMS, email, push notifications

Customer Service - Ticketing system, FAQ

### User Interfaces

Web Admin Panel - Complete dashboard for all roles

✅Mobile Apps (MVP) - Customer & Agent apps (iOS + Android)

### Infrastructure

Cloud Setup - AWS/Azure with Kubernetes

CI/CD Pipeline - Automated build, test, deploy

Monitoring - Prometheus, Grafana, Jaeger tracing

Security - Authentication, authorization, encryption

### Integration

Payment Gateways - bKash, Nagad, Rocket

SMS Gateway - OTP and notifications

Email Service - Transactional emails

## 6. FUNCTIONAL CAPABILITIES BY MILESTONE

### M1 Features (Core Foundation)

Authentication & Authorization

Phone/email registration with OTP validation

Biometric login (fingerprint/face ID)

Role-Based Access Control (RBAC) - 6 roles

Multi-tenant architecture for partner isolation

Session management with JWT tokens

Product Management

Product catalog with 12 insurance categories

Multi-language support (Bengali/English)

Product search and filtering

Premium calculator with dynamic inputs

Product comparison (up to 3 products)

Policy Lifecycle

End-to-end purchase flow (10-minute completion)

Applicant information collection with NID validation

Nominee management (multiple beneficiaries)

Digital policy document generation with QR code

Instant policy activation on payment

Policy dashboard for customers

Claims Management

Digital claim submission with document upload

Real-time status tracking (5 states)

Tiered approval workflow by claim amount

Document verification with OCR

Fraud detection (basic rules-based)

Payment processing upon approval

Payment Processing

Multiple payment methods (MFS, bank, card, manual)

bKash, Nagad, Rocket integration

Manual payment verification workflow

Payment receipt generation

Transaction audit trail

Partner Management

Partner onboarding with KYB verification

Dedicated partner portal with dashboard

Commission tracking and calculation

Partner performance metrics

Focal Person approval workflow

Notifications

Kafka event-driven notification system

SMS, email, push notification channels

Notification preferences management

Rate limiting (anti-spam)

Template-based messaging

Customer Support

FAQ knowledge base (searchable)

Ticketing system with status tracking

Support agent portal

Escalation workflow (3 tiers)

CSAT feedback collection

### M2 Features (Business Enhancement)

Analytics & Reporting

Executive dashboard (KPIs, trends)

Operational reports (daily, monthly, quarterly)

Partner performance analytics

Compliance reports (IDRA-ready)

Export functionality (Excel, PDF)

Commission Management

Automated commission calculation

Agent tracking and hierarchy

Commission payout reports

Performance-based incentives

Monthly settlement processing

Advanced Integration

Third-party API integrations

Webhook support for partners

Hospital EHR integration (HL7/FHIR)

E-commerce checkout embedding

Sandbox environment for developers

Enhanced Mobile Features

Offline mode support

Push notification rich media

In-app chat support

Document camera with quality check

Biometric payment authorization

### M3 Features (Advanced Capabilities)

AI & Machine Learning

AI-powered fraud detection (ML models)

Chatbot for customer support (LLM)

Claim assessment automation

Risk scoring for underwriting

Personalized product recommendations

IoT Integration

Usage-Based Insurance (UBI) support

Telematics for motor insurance

Health wearable integration

Smart home sensor connectivity

Real-time risk monitoring

Advanced Features

Voice-assisted policy purchase (Bengali)

Video call for claim verification (WebRTC)

Zero Human Touch Claims (<10K auto-approval)

Family Insurance Wallet (grouped policies)

Gamified renewal rewards program

Performance & Scale

Auto-scaling infrastructure

Advanced caching strategies

Database optimization

Load balancing enhancements

CDN implementation

## 7. NON-FUNCTIONAL REQUIREMENTS

### Performance Targets

| Metric | M1 Target | M2 Target | Measurement |
| --- | --- | --- | --- |
| API Response Time | <500ms (95th %ile) | <300ms | APM tools |
| Database Query | <100ms avg | <50ms | DB monitoring |
| Mobile App Startup | <3 seconds | <2 seconds | Analytics |
| Web Page Load | <2 seconds | <1.5 seconds | Browser tools |
| Payment Processing | <10 seconds | <5 seconds | Gateway analytics |
| Search Response | <200ms | <100ms | Search monitoring |

### Scalability Requirements

| Capability | M1 | M2 | M3 |
| --- | --- | --- | --- |
| Concurrent Users | 5,000 | 10,000 | 50,000 |
| Transactions/Second | 500 TPS | 1,000 TPS | 5,000 TPS |
| Policy Records | 10M | 50M | 100M |
| Document Storage | 1TB | 5TB | 10TB+ |

### Availability & Reliability

| Requirement | Target | Priority |
| --- | --- | --- |
| System Uptime | 99.5% (M1), 99.9% (M2+) | Critical |
| Recovery Time (RTO) | 4 hours | Critical |
| Data Loss (RPO) | 1 hour maximum | Critical |
| Mean Time To Recovery | <2 hours | High |
| Backup Frequency | Real-time + daily | Critical |

### Security Requirements

| Control | Implementation | Priority |
| --- | --- | --- |
| Authentication | JWT + OAuth2/OIDC | M1 |
| Authorization | RBAC + ABAC | M1 |
| Encryption | TLS 1.3, AES-256 at rest | M1 |
| Two-Factor Auth (2FA) | TOTP for admins | M2 |
| Audit Logging | Immutable logs, 20-year retention | M1 |
| PCI-DSS Compliance | Level SAQ-A | M2 |
| OWASP Top 10 | All vulnerabilities addressed | M1 |

## 8. REGULATORY COMPLIANCE

### IDRA (Insurance Development & Regulatory Authority)

Requirements:

Product approval documentation

Standardized policy documents

Customer KYC verification

Financial solvency reporting

Audit-ready data access

Implementation:

Audit logging for all transactions

Policy document versioning

NID verification integration

Configurable compliance rules

Automated report generation

### BFIU (Bangladesh Financial Intelligence Unit)

AML/CFT Requirements:

Transaction monitoring

Suspicious transaction reporting (STR/SAR)

Customer due diligence

Record retention (20 years)

Threshold-based alerts

Implementation:

Real-time transaction monitoring

Automated alert generation

Immutable audit trails

Data retention policies

Regulatory reporting APIs

## 9. TECHNICAL RISKS & MITIGATION

### Critical Risks

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Aggressive M1 Timeline | Project delay | • Parallel development<br>• Mobile dev reassignment (240h)<br>• Daily progress tracking<br>• Sprint buffer time |
| Security Vulnerabilities | Regulatory penalty | • Code reviews (mandatory)<br>• Penetration testing<br>• OWASP compliance checks<br>• Security audits |

### High Risks

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Backend Integration Complexity | Integration delays | • Contract-first development (Proto)<br>• Early integration testing<br>• Mock services for parallel work |
| Frontend Single Point of Failure | UI delays | • Mobile dev reassignment from Week 8<br>• Cross-training plan<br>• Component library early |
| Payment Gateway Downtime | Revenue loss | • Multi-provider strategy<br>• Manual fallback workflow<br>• Health monitoring with alerts |
| Insufficient Testing | Quality issues | • Testing from Sprint 2<br>• Automated CI/CD pipeline<br>• 80% code coverage target |

### Medium Risks

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Scope Creep | Timeline slip | • Strict change control<br>• M1/M2/M3 prioritization<br>• Stakeholder alignment |
| Third-party API Changes | Integration failures | • Versioned API contracts<br>• Adapter pattern<br>• Monitoring and alerts |
| Data Migration | Data integrity | • Phased migration approach<br>• Validation scripts<br>• Rollback procedures |

## 10. CRITICAL SUCCESS FACTORS

### 1. Parallel Development Strategy

Challenge: Aggressive 60-day M1 timeline

Solution:

All teams start simultaneously from Sprint 1

Backend services developed in parallel

Frontend and mobile start early (no waterfall)

Continuous integration from day one

Impact: Reduces critical path by 30%

### 2. Mobile Developer Reassignment

Challenge: Frontend developer is single point of failure

Solution:

Mobile MVP completion by Feb 10 (Week 7)

2 mobile developers transition to frontend support

Phased transition: 60% → 70% → 90% frontend focus

Impact: Adds 240 hours to frontend capacity, eliminates bottleneck

### 3. Code Reusability

Challenge: Limited time for infrastructure services

Solution:

755 hours of production-tested code available

Reuse: Gateway, Auth, DBManager, Storage, IoT Broker

Focus development on business logic services

Impact: Reduces M1 effort by 15-20%

### 4. Contract-First Development

Challenge: Backend-frontend integration complexity

Solution:

Protocol Buffers for all data contracts

API schemas defined upfront

Mock services for parallel development

Automated contract testing

Impact: Eliminates integration delays

### 5. Continuous Testing

Challenge: Quality assurance in compressed timeline

Solution:

Testing starts Sprint 2 (not end of project)

Automated unit + integration tests

CI/CD pipeline with quality gates

Daily integration testing from Sprint 6

Impact: Catches issues early, reduces rework

## 11. COMPETITIVE ADVANTAGES (TECHNICAL)

### Key Differentiators

1. Regulatory-Ready Architecture

Built-in IDRA and BFIU/AML-CFT compliance from day one

Automated audit trails and regulatory reporting

20-year immutable data retention

Real-time transaction monitoring

2. Bengali-First User Experience + Luna AI Assistant

Native Bengali language support across all interfaces

Luna - Free AI Assistant Chat (Developed by LabAid AI Team)

- 24/7 customer support in Bengali and English

- Policy recommendations and product guidance

- Claims assistance and status tracking

- Integrated across web, mobile, and partner platforms

Culturally adapted UX for Bangladesh market

Voice assistance in Bengali (M3)

Local payment methods (bKash, Nagad, Rocket)

Culturally relevant product naming and communication

3. Scalable Multi-Tenancy

White-label platform for unlimited partners

Tenant isolation at database and application level

Partner-specific branding and configuration

API-first design enables easy integration

### vs Chhaya (https://chhaya.xyz/)

| Factor | Chhaya | LabAid InsureTech | Advantage |
| --- | --- | --- | --- |
| Architecture | Monolithic | Microservices (VSA) | Scalable, maintainable |
| Products | 2-3 | 12 categories | 4x product breadth |
| Technology Stack | Single language | Multi-language optimized | Best tool for each job |
| Integration | Limited API | RESTful + gRPC + Kafka | Modern, event-driven |
| Mobile | Basic app | React Native (iOS + Android) | Cross-platform |
| Language | English-focused | Bengali-first UX | Local market advantage |

### vs Milvik (https://milvikbd.com/)

| Factor | Milvik | LabAid InsureTech | Advantage |
| --- | --- | --- | --- |
| Channel | Mobile-only | Multi-channel (Web + Mobile + API) | Broader reach |
| Backend | Legacy | Cloud-native microservices | Modern, scalable |
| AI/ML | None | AI Engine + Luna AI Assistant (free) | Advanced capabilities + 24/7 support |
| IoT | None | IoT Broker + UBI support | Future-ready |
| Partner Integration | Manual | API-first + Sandbox | Developer-friendly |
| UX | Generic | Bengali-first, culturally adapted | Better user adoption |

### vs Traditional Insurers

| Factor | Traditional | LabAid InsureTech | Advantage |
| --- | --- | --- | --- |
| Speed | 3-7 days | <48 hours (digital products) | 90% faster |
| Infrastructure | On-premise servers | Cloud (AWS/Azure + K8s) | Auto-scaling, cost-effective |
| Development | Waterfall | Agile + CI/CD | Faster iteration |
| Technology Debt | High (legacy systems) | Zero (greenfield project) | Modern architecture |
| Integration | Difficult | API-first design | Easy third-party integration |
| Accessibility | Urban-focused | Mobile + MFS + Bengali UX | Rural penetration |

## 12. DEVELOPMENT METHODOLOGY

### Agile Approach

Sprint Duration: 12 working days (2 weeks)

Sprint Ceremonies:

- Daily standup (15 min)

- Sprint planning (4 hours)

- Sprint review/demo (2 hours)

- Sprint retrospective (1.5 hours)

### CI/CD Pipeline

Automated Workflow:

1. Code commit → Git (branching strategy)

2. Automated build → Docker containers

3. Unit tests → Code coverage check (80% minimum)

4. Integration tests → Service contracts

5. Security scan → OWASP checks

6. Deploy to staging → Automated

7. Smoke tests → Health checks

8. Deploy to production → Approval gate

Deployment Frequency:

Dev environment: Every commit

Staging: Daily

Production: Weekly (M1), Daily (M2+)

### Quality Assurance

Testing Strategy:

Unit testing (80% coverage target)

Integration testing (API contracts)

End-to-end testing (critical user flows)

Performance testing (load, stress, spike)

Security testing (penetration, OWASP)

User acceptance testing (UAT)

Test Automation:

Backend: Go testing, xUnit (.NET), Jest (Node)

Frontend: React Testing Library, Cypress

Mobile: Detox, Appium

API: Postman collections, Contract testing

## 13. INFRASTRUCTURE & DEVOPS

### Cloud Architecture

Platform: Digital Ocean + CloudFlare (multi-region capability)

Components:

Compute: Kubernetes (EKS/AKS) for container orchestration

Database: RDS PostgreSQL 17 (multi-AZ), DocumentDB (MongoDB)

Caching: ElastiCache (Redis)

Storage: S3-compatible object storage

Messaging: Amazon MSK (Kafka) or self-hosted

CDN: CloudFront or Cloudflare

Load Balancer: Application Load Balancer (ALB)

DNS: Route 53 or equivalent

### Monitoring & Observability

Tools:

Metrics: Prometheus + Grafana

Logging: ELK Stack (Elasticsearch, Logstash, Kibana)

Tracing: Jaeger (distributed tracing)

APM: New Relic or Datadog

Alerts: PagerDuty integration

Uptime: StatusPage for public status

Dashboards:

Service health (latency, error rate, throughput)

Business metrics (policies, claims, revenue)

Infrastructure metrics (CPU, memory, disk, network)

Security events (authentication failures, suspicious activity)

### Disaster Recovery

Backup Strategy:

Database: Real-time replication + daily snapshots

Files: S3 cross-region replication

Configuration: Infrastructure as Code (Terraform)

Retention: 90 days rolling + 7-year archives

Recovery Procedures:

RTO: 4 hours (M1), 1 hour (M2+)

RPO: 1 hour maximum data loss

Automated failover for critical services

Documented runbooks for all scenarios

## 14. KEY PERFORMANCE INDICATORS (KPIs)

### Business KPIs (Operations)

| KPI | M1 Target | M2 Target | M3 Target |
| --- | --- | --- | --- |
| Policy Issuance Volume | 10K/month | 50K/month | 200K/month |
| Customer Acquisition Cost | <৳500 | <৳400 | <৳300 |
| Claims Settlement TAT | <7 days | <5 days | <48 hours (simple) |
| Payment Success Rate | >95% | >97% | >99% |
| Partner Count | 4 (launch) | 20+ | 50+ |
| Customer Satisfaction (CSAT) | >4.0/5 | >4.2/5 | >4.5/5 |
| Fraud Detection Rate | >85% | >90% | >95% |

### Technical KPIs (Platform)

| KPI | M1 Target | M2 Target | M3 Target |
| --- | --- | --- | --- |
| API Response Time (P95) | <500ms | <300ms | <200ms |
| System Uptime | 99.5% | 99.9% | 99.95% |
| Mobile App Rating | >4.0 stars | >4.3 stars | >4.5 stars |
| Code Coverage | >70% | >80% | >85% |
| Deployment Frequency | Weekly | Daily | Multiple/day |
| Mean Time To Recovery | <4 hours | <2 hours | <1 hour |
| Security Incidents | 0 critical | 0 critical | 0 critical |

### Development KPIs (Team)

| KPI | Target | Measurement |
| --- | --- | --- |
| Sprint Velocity | 80% task completion | JIRA tracking |
| Bug Leakage Rate | <5% to production | QA reports |
| Code Review Coverage | 100% (mandatory) | Git pull requests |
| Technical Debt Ratio | <10% of codebase | SonarQube |
| Documentation Currency | 100% API docs auto-generated | Swagger/OpenAPI |

## 15. NEXT STEPS & IMMEDIATE ACTIONS

### Week 1 (Dec 20-27, 2025)

✅ Project Kickoff

Team onboarding and role assignments

Development environment setup

Git repository structure and branching strategy

CI/CD pipeline setup (basic)

✅ Architecture Finalization

Microservices boundary definitions

Proto contract definitions

Database schema design

API gateway configuration

✅ Sprint 1 Planning

Task breakdown and estimation

Story point assignment

Sprint backlog creation

Sprint goals definition

### Week 2-3 (Dec 28 - Jan 10, 2026)

✅ Foundation Services

Gateway service deployment

Auth service integration

DBManager setup

Infrastructure as Code (Terraform)

✅ Development Standards

Code review process

Testing standards and frameworks

Documentation templates

Security guidelines

### Week 4-12 (Jan 11 - Mar 1, 2026)

✅ M1 Sprint Execution

Sprints 1-5 execution

Weekly sprint reviews

Continuous integration and testing

Mobile developer transition (Week 8)

### Pre-Launch Checklist (Feb 20-28, 2026)

[ ] Load testing (5,000 concurrent users)

[ ] Security penetration testing

[ ] Disaster recovery drill

[ ] Production environment deployment

[ ] Monitoring and alerting setup

[ ] User training materials

[ ] Go-live checklist completion

## 16. APPROVAL & SIGN-OFF

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Director - InsureTech | ☐ Approved ☐ Rejected | __________ | ___/___/2025 |  |
| Chief Technology Officer | ☐ Approved ☐ Rejected | __________ | ___/___/2025 |  |
| Chief Executive Officer | ☐ Approved ☐ Rejected | __________ | ___/___/2025 |  |
| Project Manager | ☐ Approved ☐ Rejected | __________ | ___/___/2025 |  |
| Senior Dev | ☐ Approved ☐ Rejected | __________ | ___/___/2025 |  |

Document Version: 1.0

Date: December 19, 2025

This document is a development-focused summary extracted from BRD V3.7, SRS V3.7, and detailed project planning documents. For complete technical specifications, refer to source documents.